PROBLEM ID: AMZ-002

DATA SCIENCE PROBLEM-SOLVING REPORT

Product Rating Prediction

| Dataset | Amazon Products Ratings & Reviews |
| --- | --- |
| Business Domain | E-commerce / Retail Analytics |
| Primary Decision Maker | Head of Product |
| Project Duration | 8 Weeks |
| Classification | Internal — Confidential |

Prepared by Data Science Team — August 2026

# TABLE OF CONTENTS

01   Company Problem

02   Stakeholder (Who Decides)

03   Business Task (What to Solve)

04   SMART Questions (How to Explore)

05   Problem Type (What Analysis Approach)

06   Feature Engineering Plan

07   Modeling Approach

08   Evaluation Metrics & Targets

09   Feature Importance Expectation

10   Deliverables

11   Timeline

12   Risks & Mitigation

13   Ethical Considerations

14   Success Metrics (Post-Rollout)

15   Assumptions & Limitations

16   Appendices

—   Sign-Off

—   Next Steps

# 01  COMPANY PROBLEM

A leading consumer electronics brand selling on Amazon India faces three critical challenges:

| Challenge | Business Impact |
| --- | --- |
| Inconsistent product ratings | Similar products from the same brand have widely varying ratings (3.5 to 4.8), without clear understanding of why |
| New product launches | Brand launches 15+ new products annually but cannot predict their expected ratings — leading to poor inventory and marketing decisions |
| Competitor benchmarking | Competitors consistently achieve higher ratings for similar products, but the brand doesn't know which factors drive those higher ratings |

The brand currently relies on post-launch customer feedback, which is reactive and costly. They need a predictive model that estimates expected product rating (1-5 scale) based on product features, pricing, category, and discount strategy — enabling proactive decision-making before launch.

# 02  STAKEHOLDER (WHO DECIDES)

| Stakeholder | Role | Decision Power |
| --- | --- | --- |
| Head of Product | Final approval for product design and feature decisions | Yes |
| Brand Manager | Product positioning and pricing strategy | Yes |
| Head of Marketing | Promotional and discount strategies | High |
| Head of Operations | Inventory planning based on expected demand | Medium |
| Product Development Lead | Feature prioritization based on rating drivers | High |

Primary Decision Maker: Head of Product

Accountable For: Product rating improvement, reduced negative reviews, and data-driven product strategy

# 03  BUSINESS TASK (WHAT TO SOLVE)

Build a predictive model that estimates the expected customer rating (rating on a 1-5 scale) for a product based on its characteristics: pricing (discounted_price, actual_price, discount_percentage), category, and product features.

## Success Criteria

| Metric | Target |
| --- | --- |
| Prediction accuracy (MAE) | ≤ 0.25 (on 1-5 scale) |
| Prediction accuracy (RMSE) | ≤ 0.30 |
| R² | ≥ 0.45 |
| Top 5 drivers identified | Statistically significant features with p < 0.05 |
| New product rating accuracy | Predict ratings for new products within ±0.30 of actual post-launch rating |

## Constraints

| Constraint | Description |
| --- | --- |
| Feature availability | Model can only use features available at product launch (price, category, specifications) |
| Interpretability | Model must explain why a product is predicted to have a certain rating (feature importance) |
| Category-specific | Model should work across different categories (Cables, TVs, Accessories, etc.) |
| Actionability | Insights must translate to concrete product development decisions |

# 04  SMART QUESTIONS (HOW TO EXPLORE)

| SMART Component | Question |
| --- | --- |
| Specific | Can we predict rating (1-5 continuous) using discounted_price, actual_price, discount_percentage, category hierarchy, and extracted product features (brand, product type, specifications) from product_name and about_product? |
| Measurable | Model performance measured using Mean Absolute Error (MAE), Root Mean Squared Error (RMSE), and R². Target MAE ≤ 0.25. |
| Achievable | Dataset contains ratings, prices, discounts, and descriptions for 1,000+ products — sufficient for regression modeling. |
| Relevant | Predicting product ratings enables proactive product improvement, better launch decisions, and competitive advantage. |
| Time-bound | Model development: 3 weeks. Feature extraction: 2 weeks. Validation and deployment: 3 weeks. Total: 8 weeks from project start. |

## Sub-Questions for Exploration

| # | Sub-Question | Purpose |
| --- | --- | --- |
| 1 | What is the relationship between discounted_price and rating? | Price-quality perception |
| 2 | Does higher discount lead to lower ratings? | Discount-quality tradeoff |
| 3 | Which categories have the highest and lowest average ratings? | Category benchmarks |
| 4 | How does rating_count correlate with rating? | Popularity vs. quality |
| 5 | What product features (brand, specifications) drive higher ratings? | Feature importance |
| 6 | Is there an optimal price point for maximum rating in each category? | Price optimization |

# 05  PROBLEM TYPE (WHAT ANALYSIS APPROACH)

## Primary Problem Type: Regression (Supervised Learning)

| Component | Selection |
| --- | --- |
| Target variable | rating (1-5 continuous scale) |
| Feature set | Price features, category features, brand features, product specifications |
| Algorithms to test | Linear Regression (baseline), Random Forest, XGBoost, LightGBM, Neural Network |
| Validation method | 5-fold cross-validation + holdout test set (80/20 split) |

# 06  FEATURE ENGINEERING PLAN

## Original Features & Transformations

| Original Feature | Transformed Feature | Method |
| --- | --- | --- |
| discounted_price | log_price | Log transformation (price is right-skewed) |
| discounted_price | price_category | Binned: Budget (<500), Mid (500-2000), Premium (>2000) |
| actual_price | price_premium | actual_price - discounted_price (absolute discount amount) |
| discount_percentage | As is | Already numeric |
| discount_percentage | discount_category | Low (0-30%), Medium (31-60%), High (61-100%) |
| category | category_level_1, level_2, etc. | Split pipe-separated hierarchy |
| product_name | brand | Extract brand name from product_name |
| product_name | product_type | Extract product type (Cable, TV, Adapter, etc.) |
| about_product | feature_count | Count of features mentioned in description |
| about_product | word_count | Number of words in description |
| rating_count | popularity_score | Log(rating_count) to handle skew |
| rating_count | is_high_popularity | Binary (if rating_count > median) |

## Derived Features (New)

| Derived Feature | Formula | Purpose |
| --- | --- | --- |
| price_ratio | discounted_price / actual_price | Discount depth indicator |
| price_to_rating_expectation | (actual_price - discounted_price) × discount_percentage | Value perception |
| brand_popularity | Average rating_count per brand | Brand trust indicator |
| category_price_index | discounted_price / category_median_price | Relative price positioning |
| category_discount_index | discount_percentage / category_avg_discount | Relative discount aggressiveness |
| brand_rating_history | Average rating per brand | Brand quality reputation |
| specification_density | feature_count / word_count | Information richness |
| is_branded | 1 if brand in top 5 brands, else 0 | Brand recognition |

## Category Feature Extraction

| Category Level | Example | Use |
| --- | --- | --- |
| Level 1 | Computers&Accessories | Broad category |
| Level 2 | Accessories&Peripherals | Sub-category |
| Level 3 | Cables&Accessories | Product type |
| Level 4 | Cables | Specific type |
| Level 5 | USBCables | Granular category |

## Brand Extraction (from product_name)

# Example extraction logic Brands: boAt, Ambrane, Portronics, Wayona, pTron, Zoul, TP-Link, AmazonBasics, Belkin, Duracell, OnePlus, Samsung, LG, MI, Fire-Boltt, Redmi, TCL, Acer, Hisense, VU, Kodak, etc.

# 07  MODELING APPROACH

## 7.1 Candidate Algorithms

| Algorithm | Pros | Cons |
| --- | --- | --- |
| Linear Regression | Simple, interpretable, fast | Cannot capture non-linear relationships |
| Random Forest | Handles non-linearity, feature importance, robust | Less interpretable than linear |
| XGBoost | High accuracy, handles missing data, feature importance | Black box, requires tuning |
| LightGBM | Fast, memory efficient, handles categorical features | Similar to XGBoost |
| Neural Network | Can capture complex patterns | Black box, needs large data, slow training |

## 7.2 Final Recommended Model: Random Forest (with SHAP for interpretability)

- Good balance of accuracy and interpretability

- Feature importance provides actionable insights

- Robust to outliers in price and ratings

- Handles mixed data types (numeric + categorical) natively

- Less prone to overfitting than XGBoost on this dataset size

## 7.3 Target Transformation

| Transformation | Reason |
| --- | --- |
| No transformation | Rating is already a 1-5 continuous scale |

## 7.4 Feature Selection (Based on Domain Knowledge)

| Feature Group | Features | Expected Impact |
| --- | --- | --- |
| Price | log_price, price_ratio, price_premium | Medium |
| Discount | discount_percentage, discount_category | Medium |
| Category | category_level_1, category_level_2, category_level_3 | High |
| Brand | brand, brand_popularity, is_branded | High |
| Product | product_type, feature_count, specification_density | Medium |
| Popularity | popularity_score, is_high_popularity | Low |

# 08  EVALUATION METRICS & TARGETS

## 8.1 Primary Metrics (Regression)

| Metric | Formula | Target |
| --- | --- | --- |
| MAE | (1/n) × Σ ¦Actual − Predicted¦ | ≤ 0.25 |
| RMSE | √(Σ(Actual − Predicted)² / n) | ≤ 0.30 |
| R² | 1 − (SS_res / SS_tot) | ≥ 0.45 |

## 8.2 Secondary Metrics (Ordinal Classification)

| Metric | Target |
| --- | --- |
| Accuracy | ≥ 75% |
| Precision | ≥ 0.70 |
| Recall | ≥ 0.70 |
| F1-Score | ≥ 0.70 |

## 8.3 Business Metrics

| Metric | Baseline | Target | Measurement |
| --- | --- | --- | --- |
| Rating prediction accuracy | 0% (guess) | ±0.25 MAE | Model validation |
| New product rating accuracy | N/A | ±0.30 post-launch | A/B testing |
| Product improvement ROI | N/A | 3:1 | Rating improvement vs. investment |
| Negative review reduction | N/A | 20% in 12 months | Review monitoring |

## 8.4 Baseline Comparisons

| Method | Expected MAE | Improvement |
| --- | --- | --- |
| Random Guessing | ~1.15 | Baseline |
| Category Average | ~0.50–0.60 | Baseline |
| Brand Average | ~0.45–0.55 | Baseline |
| Linear Regression | ~0.35–0.40 | Moderate |
| Random Forest (proposed) | ≤ 0.25 | Target |

# 09  FEATURE IMPORTANCE EXPECTATION

## Expected Top Predictors of Ratings

| Rank | Feature | Expected Impact | Reasoning |
| --- | --- | --- | --- |
| 1 | Brand | High | Brand reputation strongly influences ratings |
| 2 | Category | High | Some categories naturally have higher expectations |
| 3 | Price Range | Medium | Price-quality perception |
| 4 | discount_percentage | Medium | High discounts may signal lower quality |
| 5 | Product Type | Medium | Cables vs. TVs vs. Accessories have different expectations |
| 6 | Feature Count | Medium | More features = perceived value |
| 7 | Price Ratio | Low | Actual vs. discounted price perception |

## Expected Category Rating Averages

| Category | Expected Average Rating | Reasoning |
| --- | --- | --- |
| HDMI Cables | 4.3–4.5 | Standard commodity, easy to satisfy |
| USB Cables | 4.1–4.3 | High competition, varied quality |
| Smart TVs | 4.0–4.2 | High expectations, complex product |
| Smartwatches | 4.0–4.3 | Feature-rich, but quality varies |
| WiFi Adapters | 3.8–4.1 | Technical issues common |

# 10  DELIVERABLES

## 10.1 Technical Deliverables

| Deliverable | Format | Audience |
| --- | --- | --- |
| Trained Model | Pickle/Joblib file | Data Science, IT |
| Feature Importance Report | HTML/PDF | Head of Product, Brand Manager |
| SHAP Explanations | Jupyter Notebook | Data Science Team |
| Model Documentation | Markdown/PDF | IT, Future maintainers |
| Validation Report | PDF | Head of Product |
| API | Django/ | Product Team (integration) |

## 10.2 Business Deliverables

| Deliverable | Format | Audience |
| --- | --- | --- |
| Rating Prediction Dashboard | Web interface (Streamlit/Tableau) | Brand Manager, Product Team |
| Product Scorecard | PDF (printable) | Product Development Team |
| Category Benchmark Report | PDF | Head of Product |
| Executive Summary | 1-page PDF | Head of Product, CEO |
| Stakeholder Presentation | PowerPoint | All stakeholders |
| Product Design Guidelines | PDF (15 pages) | Product Development Team |

## 10.3 Rating Prediction Dashboard Mockup

PRODUCT RATING PREDICTION DASHBOARD

### Predict Rating for New Product

| Field | Value |
| --- | --- |
| Product Name | New USB-C Cable Pro |
| Category | Computers&Accessories ¦ Cables ¦ USBCables |
| Price | ₹299 |
| Discount | 40% |
| Brand | boAt |
| Features | Nylon Braided, Fast Charging, 1.5m |

### Prediction Result

Predicted Rating: 4.3 / 5   |   Confidence: High (±0.20)

Top Drivers:

| Rank | Driver | Contribution |
| --- | --- | --- |
| 1 | Brand (boAt) | +0.45 |
| 2 | Category (USBCables) | +0.30 |
| 3 | Price (₹299) | +0.15 |
| 4 | Discount (40%) | -0.10 |

Comparable Products:

| Product | Rating |
| --- | --- |
| boAt Type-C Cable | 4.2 / 5 |
| Ambrane Type-C Cable | 4.0 / 5 |
| Portronics Type-C Cable | 4.3 / 5 |

### Recommendation

- Product is likely to achieve a 4.0+ rating.

- Consider reducing discount to 30% to avoid price-quality perception issues.

- Add “Braided” and “Fast Charging” features to improve rating by approximately +0.10.

# 11  TIMELINE

## 11.1 8-Week Project Plan

| Week | Phase | Activities | Deliverables |
| --- | --- | --- | --- |
| 1 | Data Preparation | Data cleaning, parsing rating_count, category splitting | Clean dataset |
| 2 | Feature Engineering | Brand extraction, feature extraction from descriptions, price transformations | Feature matrix |
| 3 | EDA & Visualization | Rating distribution, category analysis, correlation analysis | EDA report |
| 4 | Baseline Modeling | Linear Regression, evaluation, baseline metrics | Baseline results |
| 5 | Advanced Modeling | Random Forest, XGBoost, LightGBM, hyperparameter tuning | Candidate models |
| 6 | Model Selection & Validation | Cross-validation, error analysis, fairness checks | Final model |
| 7 | Interpretability & Dashboard | SHAP analysis, dashboard development | Interpretability report, Dashboard |
| 8 | Finalization & Presentation | Documentation, executive summary, stakeholder presentation | Full deliverables |

## 11.2 Milestones

| Milestone | Week | Success Criterion |
| --- | --- | --- |
| Data ready for modeling | Week 2 end | 95% rows valid |
| Baseline model achieved | Week 4 end | MAE ≤ 0.35 |
| Target accuracy achieved | Week 6 end | MAE ≤ 0.25 |
| Dashboard complete | Week 7 end | Approved by Head of Product |
| Project sign-off | Week 8 end | Stakeholder approval |

# 12  RISKS & MITIGATION

| # | Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Ratings may be inflated (social desirability bias) | High | Medium | Use review text sentiment to validate ratings |
| 2 | Missing product specifications | Medium | High | Extract features from product_name and about_product |
| 3 | Sample size for some categories too small | Medium | Medium | Use category-level generalization |
| 4 | New product predictions may fail | Medium | High | Validate with pilot products; use confidence intervals |
| 5 | Model overfits to brand reputation | Medium | Medium | Use brand-agnostic features for new brands |
| 6 | External factors (seasonality, competition) not captured | Medium | Medium | Acknowledge limitations; use for directional guidance |

# 13  ETHICAL CONSIDERATIONS

| Principle | Implementation |
| --- | --- |
| Fairness | Test model for bias across categories and price segments; ensure no systematic underpricing/overpricing |
| Transparency | SHAP explanations for every prediction; show top 5 drivers |
| No manipulation | Model is for prediction, not for manipulating reviews or ratings |
| Privacy | No personally identifiable information used; aggregated data only |
| Actionability | Insights must lead to positive product improvement, not gaming the system |

## Fairness Testing Plan

| Test | Method | Threshold |
| --- | --- | --- |
| Category bias | Compare prediction error across categories | MAE difference < 0.15 |
| Price segment bias | Compare error across price segments | MAE difference < 0.15 |
| Brand bias | Compare error for top brands vs. new brands | MAE difference < 0.20 |

# 14  SUCCESS METRICS (POST-ROLLOUT)

## 14.1 Quantitative Metrics

| Metric | Baseline | Target (12 months) | Measurement |
| --- | --- | --- | --- |
| Rating prediction accuracy (MAE) | 0.0 (no model) | ≤ 0.25 | Model validation |
| New product rating accuracy | N/A | ±0.30 | Post-launch comparison |
| Product improvement rating lift | N/A | +0.20 average | Before/after comparison |
| Negative review reduction | N/A | 20% reduction | Review monitoring |
| Model adoption rate | 0% | ≥ 75% | Dashboard usage |

## 14.2 Qualitative Metrics

| Metric | Method |
| --- | --- |
| Product team satisfaction | Monthly survey (1-5 scale) |
| Brand Manager confidence | Focus group discussions |
| Actionable insight quality | Feedback from Product Development |

# 15  ASSUMPTIONS & LIMITATIONS

## Assumptions

| # | Assumption | Validation |
| --- | --- | --- |
| 1 | Product ratings are representative of true quality | Compare with review sentiment |
| 2 | Features available at launch are sufficient for prediction | Validate with feature importance |
| 3 | Category hierarchies are consistent across products | Manual audit of categories |
| 4 | Brand names are extractable from product titles | Test extraction accuracy |

## Limitations Acknowledged

| Limitation | Impact | Communication to Stakeholders |
| --- | --- | --- |
| Model cannot predict external factors (marketing, seasonality) | Moderate | Use model for baseline prediction, adjust for market factors |
| Model uses historical data; may not capture new trends | Medium | Retrain quarterly; monitor for drift |
| Ratings may be influenced by fake reviews | Low | Combine with sentiment analysis for validation |
| No data on product quality or materials | High | Model predicts expected rating based on features, not actual quality |

# 16  APPENDICES

## Appendix A: Expected Feature Importance (Hypothetical)

| Feature | Importance Score (%) |
| --- | --- |
| Brand | 28 |
| Category Level 3 | 18 |
| Price Range | 14 |
| Discount Percentage | 12 |
| Product Type | 10 |
| Feature Count | 8 |
| Price Ratio | 5 |
| Others | 5 |

## Appendix B: Category Rating Benchmarks (Expected)

| Category | Average Rating | Std Dev |
| --- | --- | --- |
| USBCables | 4.2 | 0.25 |
| HDMI Cables | 4.4 | 0.20 |
| Smart TVs | 4.1 | 0.30 |
| Smartwatches | 4.2 | 0.28 |
| WiFi Adapters | 3.9 | 0.35 |

## Appendix C: Glossary of Terms

| Term | Definition |
| --- | --- |
| MAE | Mean Absolute Error — average absolute prediction error |
| SHAP | SHapley Additive exPlanations — method for explaining ML predictions |
| Rating Inflation | Tendency for customers to give higher ratings than warranted |
| Price-Quality Perception | Customer belief that higher price indicates higher quality |

# —  SIGN-OFF

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Data Science Lead | [Your Name] | [Digital] | [Today] |
| Head of Product | ___________ | ___________ | ___________ |
| Brand Manager | ___________ | ___________ | ___________ |
| Head of Marketing | ___________ | ___________ | ___________ |

# —  NEXT STEPS

| Action | Owner | Deadline |
| --- | --- | --- |
| Review report and ask questions | Head of Product | Day 3 |
| Sign-off to proceed | Head of Product | Day 5 |
| Provide full dataset access | IT Team | Day 3 |
| Schedule feature extraction workshop | Data Science + Product | Day 7 |
| Project kickoff meeting | All | Day 7 |